**Meeting Agenda**

*Group 27, Odonata*

*Date: 2017 - 03 - 30*

*Chair: Henrik Håkansson*

*Participants: Are Ehnberg, Anton Kimfors, Henrik Håkansson, Marcus Olsson*

**1. Objectives**

* Discuss use cases.

**2. Reports**

* Git is up and running, coding can commence.
* Design mockup is done.
* Use cases complete.
* Domain model is completely done, after som feedback from supervisor/mentor.

**3. Discussion**

* Who creates use cases for the added functionality?
* What language and code standards should we follow?
* Who finishes the RAD and uploads it?
* Who codes which views?
* Should we begin developing full design model?

**4. Outcomes and assignments**

* We start with white as a base colour and grey in the toolbar, and then we can evalutate these choices later.
* No strings should be hardcoded, they should always be added to a ‘property’ file to make our lives easier.
* We added “quiz walk”-functionality to make project bigger based on feedback from supervisor/mentor.
* Assignments
  + Are creates use cases for the added “quiz walk”-feature.
  + Are makes digital version of domain model.
  + Anton uploads meeting agendas to git.
  + Are assembles RAD and uploads it to git this friday.
  + Markus starts coding ‘CreateQuiz’- and ‘CreateQuestion’-views.
  + Anton starts coding ‘Questionaire’-view.
  + Henrik starts working on a design model.

**5. Wrap up**

* Next meeting monday 3/4, lunch/afternoon.