**Meeting Agenda**

*Group 27, Odonata*

*Date: 2017 - 04 - 27*

*Chair: Henrik Håkansson*

*Participants: Are Ehnberg, Henrik Håkansson, Marcus Lindvärn, Anton Kimfors*

**1. Objectives**

* Problems with modal pane
* How to structure classes for the Android MVC
* Some git issues

**2. Reports**

* Henrik is done with a first draft for CreateQuestion
* Anton is done with KwizGeeq and QuizList and adapters for QuizList
* Marcus has worked on CreateQuiz

**3. Discussion**

* Color in Android
* Divide the further work between us
* Problems with old git branches
* Some GUI issues

**4. Outcomes and assignments**

* Colors is a later issue
* Old branches are now deleted
* Are will structure and clean up the code in Questioneer
* Anton hard-codes a quiz to test functions like Questioneer on
* Anton checks on how data should be stored
* Are tries to help Marcus with the modal pane
* Henrik writes a mail to Adam for questions about the MVC
* Are takes responsibility for the view for statistics

**5. Wrap up**

* Next meeting wednesday 12.00