**Meeting Agenda**

*Group 27, Odonata*

*Date: 2017 - 05 - 03*

*Chair: Are Ehnberg*

*Participants: Are Ehnberg, Henrik Håkansson, Marcus Lindvärn, Anton Kimfors*

**1. Objectives**

* Issue with Serializible and Intents
* onClick in CreateQuiz doesn’t work
* Need to discuss MVP

**2. Reports**

* Henrik has mailed Adam and continued coding, as well as read about MVP structure.
* Marcus is done with dialoguebox, made adapter for CreateQuiz, tried to get colours to work.
* Anton hardcoded quiz for testing purposes, started researching how to save data, tried to help Marcus with onClick.
* Are has focused on other courses.

**3. Discussion**

* Discussed MVP vs MVVM
* Discussed Serializable and Intents.
* Discussed who should handle onClick

**4. Outcomes and assignments**

* Decided to focus on MVP for now and perhaps change later if we decide that MVVm is better.
* Henrik explained why Serializable is necessary, so that a singleton activeQuiz isn’t needed.
* Everyone should research MVP to gain a greater understanding before trying to implement it.
* Henrik will research how to handle activity states.
* Anton and Marcus will work together to fix onClick.
* Anton will continue researching how to save data.
* Marcus will continue working on his colourpicker.

**5. Wrap up**

* Next meeting thursday at 15:00.