**Meeting Agenda**

*Group 27, Odonata*

*Date: 2017 - 05 - 04*

*Chair: Are Ehnberg*

*Participants: Are Ehnberg, Henrik Håkansson, Marcus Lindvärn, Anton Kimfors*

**1. Objectives**

* Some issues with the model
* Discuss the SDD
* Discuss MVC-structure

**2. Reports**

* Are has refactored Questioneer code to MVP structure.
* Henrik has made toString-methods for pretty much everything, and started refactoring his code, also started researching camera use in android.
* Marcus is done with colourpicker, onclick solved, started refactoring code.
* Anton researched saving data further, solved onLongClick (for editing quizzes).

**3. Discussion**

* Discussed some issues with model.
* Discussed more how the MVC structure should work.

**4. Outcomes and assignments**

* List of questions in Quiz should be protected, not private.
* Switch to MVC instead of MVP.
* Will decide who does what for the SDD next meeting when more of the code is completed.
* Everybody will refactor according to MVC structure.
* Anton will fix onLongClick for more options.

**5. Wrap up**

* Next meeting monday at some time.